## Slide 1: DMS/CMS- Testing CoE Engagement Plan
Aug 18, 2015

## Slide 2: Agenda
Sl. No. | Slide Content | Slide #
1 | Introduction | 3
2 | Projects-Regression Automation | 4
3 | Testing CoE –Engagement Plan | 5
4 | Time Frames - KYC | 6
5 | KYC - POC Current Status | 7
6 | Automation Benefits and Time Savings | 8

## Slide 3: Introduction
DMS refers to Document Management System which is composed both the web services and the web UI modules.
This presentation would detail about the testing plan for the various releases of DMS.

## Slide 4: Projects-Regression Automation
Below Projects are identified for Regression testing includes both Web services and Web UI testing
Comm Ops KYC
Comm Ops Channel Contracts
OTC Buzon-e
R2R MJE
VetcoGrey
Greece & Cyprus
Alfresco Document Management & Search
For initial POC below projects are considered as good candidate
Comm Ops KYC – In Progress
R2R MJE – To be Started

## Slide 5: Testing CoE –Engagement Plan
The testing CoE would be involved in the below.
Regression Testing
  This involves validating the existing functionality in the application by executing the created automation scripts and maintenance work needs to be done for any UI or existing functional changes.
Functional Testing
  This involves validating the newly developed functionalities by creating new automation script based on functional requirements.
Note:
QA team needs to be involved all the functional requirement discussion to understand the impact of functional changes on the existing scripts

## Slide 6: Time Frames – KYC
Activities | Start Date | End Date
KT Walkthrough, Scope & Requirements | 20th Aug 2015 | 20th Aug 2015
Feasibility/Estimation | 21st Aug 2015 | 24th Aug 2015
Script Deliverables | Based on the estimation (Need test case and test data from Dev team) | 

## Slide 7: KYC - POC Current Status
Completed the automation of CC - Alfresco Web services (4 services)
Completed the automation of Alfresco - SOA Web services (5 services)
Completed the integrated scenarios of above web services
Flow Name | Web service details | ResponseCode | Execution Status
NewCustomer_Flow | 1 Get Alfresco Ticket (CC Service) | 200 | PASS
 | 2.Create Request ID folder (CC Service) | 200 | PASS
 | 3.Upload document (CC Service) | 200 | PASS
 | 4.Create New Customer (SOA Service) | 200 | PASS
UpdateCustomer_Flow | 1 Get Alfresco Ticket (CC Service) | 200 | PASS
 | 2.Create Request ID folder (CC Service) | 200 | PASS
 | 3.Upload document (CC Service) | 200 | PASS
 | 4.Create New Customer (SOA Service) | 200 | PASS
 | 5.Update Existing Customer | 200 | PASS
MergeCustomer_Flow | 1 Get Alfresco Ticket (CC Service) | 200 | PASS
 | 2.Create Request ID folder (CC Service) | 200 | PASS
 | 3.Upload document (CC Service) | 200 | PASS
 | 4.Create New Customer 1(SOA Service) | 200 | PASS
 | 5.Create New Customer 2(SOA Service) | 200 | PASS
 | 6.Merge Customers(SOA Service) | 200 | PASS

## Slide 8: Automation Benefits and Time Savings
No Of Web services | Manual Execution Effort (In Min) | Automation Execution effort (In Min) | Savings (In Min)
9 | 72 | 9 | 63
The below are the advantages that can be achieved through automation.
Unmonitored Batch execution
No Manual intervention during execution
100 % Accuracy in testing
Low Maintenance cost
Code re-usability
Cost and Time savings
Cycle time reduction through automation is 87%
POC – Time Savings